A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

5- Difficult task

Sprint 1: (5 Days)

Data Collection

Collection of electricity data from open sources 	2

Cleaning and structuring the data (Excel/CSV) 	2

Data Preprocessing

Handling missing values 	3

Converting date/time and categorical fields 3

Sprint 2: (5 Days)

Visualization

Design wireframe for dashboard layout 	2

Create region-wise Tableau visualizations 	3

Create sector-wise breakdown 	3

Time-series consumption analysis 	5

Sprint 3: (5 Days)

Insights & Finalization

Adding filters & interactivity (by region/sector) 	2

Exporting visuals / publish to Tableau Public 3

Writing insights & takeaways from dashboards 	5

Final review and presentation prep 	3

Total Story Points

Sprint 1 = 10

Sprint 2 = 13

Sprint 3 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10 + 13 + 13 = 36

No. of Sprints = 3

Velocity = 36 / 3 = 12 Story Points per Sprint